| 14-Day Project Tracker |  |  |  |  |
| --- | --- | --- | --- | --- |
| Day | Focus | Owners | Key Deliverable | Status |
| Day 1 | Understand ACE data and define architecture | Shashikiran, Aniket | Architecture diagram covering ACE API, Zenodo, data platform, scene engine, public display, and QR/AI | ☐ Done ☐ Ongoing |
| Day 2 | Build the data platform | Shashikiran, Aniket | Frontend accesses live and historical data through one internal application data layer | ☐ Done ☐ Ongoing |
| Day 3 | Storage, aggregations, and historical query service | Shashikiran, Aniket | Working historical-data service that the frontend can query | ☐ Done ☐ Ongoing |
| Day 4 | Animated turbine and digital twin | Aniket, Shashikiran | Live ACE data visibly controls the digital turbine | ☐ Done ☐ Ongoing |
| Day 5 | Live Now, Today, and Lifetime experience | Aniket, Shashikiran | Working Now/Today/Lifetime public experience | ☐ Done ☐ Ongoing |
| Day 6 | Historical experience | Shashikiran, Aniket | First complete Historical Explorer | ☐ Done ☐ Ongoing |
| Day 7 | Community impact | Aniket, Shashikiran | Community Impact scene | ☐ Done ☐ Ongoing |
| Day 8 | CO₂, households, and calculation engine | Shashikiran, Aniket | Validated environmental-impact module | ☐ Done ☐ Ongoing |
| Day 9 | How wind power works | Aniket, Shashikiran | Interactive “How does a wind turbine work?” experience | ☐ Done ☐ Ongoing |
| Day 10 | Audience and scene engine | Shared | Audience mode can change without source-code changes | ☐ Done ☐ Ongoing |
| Day 11 | Interactive display and discovery mode | Shared | Complete public interaction journey | ☐ Done ☐ Ongoing |
| Day 12 | QR and AI turbine assistant | Shashikiran, Aniket | Working QR-to-mobile-to-AI-to-ACE-data flow | ☐ Done ☐ Ongoing |
| Day 13 | University and data-science experience | Shashikiran, Aniket | Complete university and research mode | ☐ Done ☐ Ongoing |
| Day 14 | Hardening, deployment, and go-live | Shashikiran, Aniket | Technical and audience go-live validation completed | ☐ Done ☐ Ongoing |

# DAY 1 — Understand ACE Data & Define Architecture

Objective

Understand both live and historical ACE data before writing the application.

Shashikiran

Research and document:

Live ACE API

- Base URL

- Endpoints

- Available variables

- Authentication

- Request parameters

- Response format

- Timestamp/timezone

- Update frequency

- Units

- Error behaviour

- Rate limits

Zenodo historical dataset

- Dataset versions

- Files available

- SCADA data

- Instantaneous/OPC data

- Event/status data

- Configuration data

- Static turbine data

- KMZ/geographic data

- Sampling rates

- Date ranges

- Update frequency

- Licence

Create:

API_REFERENCE.md 
DATA_DICTIONARY.md 
DATA_SOURCES.md

Aniket

Define the audience experiences:

PRIMARY SCHOOL 
UNIVERSITY 
COMMUNITY 
LIBRARY 
GENERAL PUBLIC

Create the initial scene map:

LIVE NOW 
TODAY 
HISTORICAL 
HOW IT WORKS 
COMMUNITY 
DISCOVER 
EXPLORE DATA 
ASK THE TURBINE

Deliverable

Architecture diagram showing:

ACE API + Zenodo 
       ↓ 
   Data Platform 
       ↓ 
Story / Scene Engine 
       ↓ 
Public Display + QR/AI

# DAY 2 — Build the Data Platform

Objective

Do not connect the frontend directly to ACE.

Create one internal data service.

Shashikiran

Build:

ACE API 
   ↓ 
Data Collector 
   ↓ 
Validator 
   ↓ 
Normalizer 
   ↓ 
Cache 
   ↓ 
Application Data API

Implement:

- retries

- timeout handling

- validation

- timestamp normalization

- unit normalization

- stale-data detection

- mock-data mode

Create historical ingestion:

Zenodo 
   ↓ 
Download 
   ↓ 
Validate 
   ↓ 
Store raw data 
   ↓ 
Transform 
   ↓ 
Queryable data

Use an efficient local analytical format/database suitable for the dataset.

Aniket

Connect the frontend to the internal data API.

Create the basic application shell.

Deliverable

Frontend can request both:

LIVE DATA 
HISTORICAL DATA

from one application data layer.

# DAY 3 — Storage, Aggregations & Historical Query Service

Objective

Make historical data useful for both the display and AI.

Shashikiran

Store four layers:

/raw 
    Original ACE files 
 
/processed 
    Query-ready data 
 
/aggregates 
    Daily/monthly/lifetime metrics 
 
/events 
    Turbine events/status

Create queries/functions for:

Current power 
Wind speed 
Today's generation 
Yesterday's generation 
Weekly generation 
Monthly generation 
Yearly generation 
Lifetime generation 
Peak generation 
Average wind speed 
Capacity factor 
Historical events

Create an automated monthly update mechanism for new Zenodo releases.

Aniket

Create UI components for:

NOW 
TODAY 
YESTERDAY 
THIS WEEK 
THIS MONTH 
THIS YEAR 
LIFETIME

Deliverable

A working historical-data service that the frontend can query.

# DAY 4 — Animated Turbine / Digital Twin

Objective

Create the main visual identity of the experience.

Aniket

Build the ACE turbine visualisation.

States:

NO DATA 
STOPPED 
LOW WIND 
GENERATING 
HIGH GENERATION 
DATA DELAYED

Animation should reflect available live values.

Create:

- blade rotation

- generation indicator

- wind visualisation

- status

- turbine scale/context

- smooth transitions

Shashikiran

Map actual API values into the visualisation.

Create rules for:

- blade speed

- turbine state

- generation intensity

- warnings/data freshness

Deliverable

Live ACE data visibly controls the digital turbine.

# DAY 5 — LIVE NOW / TODAY / LIFETIME

Objective

Create the main public-facing story.

Aniket

Design three hero scenes.

NOW

THE WIND IS WORKING 
 
2.14 MW 
PRODUCING NOW 
 
8.4 m/s 
WIND

TODAY

TODAY 
 
14.8 MWh 
GENERATED

LIFETIME

SINCE GENERATION BEGAN 
 
128,472 MWh

Shashikiran

Implement calculations from the data service.

Add:

- daily reset logic

- historical boundaries

- timezone handling

- aggregation validation

Audience adaptation

School

"The wind is making electricity!"

Community

"The turbine is producing electricity right now."

University

Show technical values and timestamps.

Library

Allow the visitor to explore the numbers.

Deliverable

Working Now/Today/Lifetime experience.

# DAY 6 — HISTORICAL EXPERIENCE

Objective

Turn the Zenodo dataset into stories, not just graphs.

Shashikiran

Implement historical analytics:

Today vs Yesterday 
This Week vs Previous Week 
This Month vs Previous Month 
This Year vs Previous Year 
Monthly trends 
Daily trends 
Peak periods 
Low-generation periods 
Event timelines

Create historical query APIs.

Aniket

Build scenes:

A Day in the Life

Replay a historical day:

06:00 
09:00 
12:00 
15:00 
18:00 
21:00

Best Generation Days

"One of the turbine's biggest generation days"

Wind vs Power

Interactive relationship between wind speed and power.

Turbine Timeline

Show significant events/status changes.

Audience

School: visual timeline

University: detailed data

Community: simple historical story

Library: explore historical trends

Deliverable

First complete Historical Explorer.

# DAY 7 — COMMUNITY IMPACT

Objective

Explain why the turbine matters to Lawrence Weston.

Aniket

Create:

WHY IT MATTERS

Visual story:

WIND 
↓ 
CLEAN ENERGY 
↓ 
COMMUNITY-OWNED PROJECT 
↓ 
INCOME 
↓ 
LOCAL BENEFIT

Create:

- local story

- community ownership story

- turbine facts

- local impact narrative

Shashikiran

Create structured community information for the application and AI.

Separate:

Measured data 
Calculated data 
ACE-provided facts 
Editorial content

Do not invent:

- financial benefit

- community-income values

- social-impact metrics

Audience adaptation

School

"This turbine belongs to the community."

Community

"This is our turbine."

University

Explain the community-energy model.

Library

Allow local project/history exploration.

Deliverable

Community Impact scene.

# DAY 8 — CO₂, HOUSEHOLDS & CALCULATION ENGINE

Objective

Create transparent environmental equivalents.

Shashikiran

Implement documented formulas for:

Generation 
   ↓ 
CO₂ equivalent 
 
Generation 
   ↓ 
Household electricity equivalent

Document:

- source

- assumptions

- units

- calculation

- rounding

- version/date

Create:

CALCULATIONS.md

Aniket

Create audience-specific displays.

School

"That's about as much electricity as X homes might use."

Community

Large simple number.

University

Show assumptions/formula.

Library

"How was this calculated?"

Deliverable

Validated environmental-impact module.

# DAY 9 — HOW WIND POWER WORKS

Objective

Create the educational experience.

Aniket

Build:

WIND 
↓ 
BLADES 
↓ 
ROTOR 
↓ 
GENERATOR 
↓ 
ELECTRICITY

Create:

Primary school experience

- animation

- simple explanation

- quiz

- visual comparison

University experience

- power curve

- wind speed

- generation relationship

- turbine mechanics

Community/library

- accessible explanation

Shashikiran

Connect explanation to actual data:

Current wind speed 
       ↓ 
Current generation 
       ↓ 
What is happening?

Deliverable

Interactive "How does a wind turbine work?" experience.

# DAY 10 — AUDIENCE & SCENE ENGINE

Objective

Make the entire application configurable.

Create audience profiles.

School Mode

HIGH ANIMATION 
BIG TEXT 
QUIZ 
SIMPLE LANGUAGE 
MINIMAL TECHNICAL DATA

University Mode

TECHNICAL DATA 
HISTORICAL DATA 
CHARTS 
POWER CURVE 
FORECASTING 
API

Community Mode

SIMPLE LANGUAGE 
LOCAL STORY 
TODAY 
LIFETIME 
COMMUNITY IMPACT

Library Mode

DISCOVERY 
FACTS 
EXPLORATION 
HISTORICAL DATA 
MIXED DETAIL

Configuration

For example:

{ 
  "audience": "primary_school", 
  "language": "en", 
  "difficulty": "beginner", 
  "show_quiz": true, 
  "show_historical": true, 
  "show_technical_data": false, 
  "show_community": true, 
  "show_api": false, 
  "auto_rotate_seconds": 15 
}

Deliverable

Change audience mode without changing source code.

# DAY 11 — INTERACTIVE DISPLAY & DISCOVERY MODE

Objective

Add interaction without making the display dependent on interaction.

Main choices:

WHAT IS HAPPENING? 
 
HOW DOES IT WORK? 
 
WHY DOES IT MATTER? 
 
EXPLORE HISTORY 
 
EXPLORE THE DATA 
 
ASK THE TURBINE

School

Add:

"Try the wind!"

A simulated wind slider demonstrates how changing wind can affect output.

University

Add:

Explore power curve

Compare historical periods

Explore events

Predict generation

Community

Add:

"What has our turbine achieved?"

Library

Add:

"Discover something"

Deliverable

Complete public interaction journey.

# DAY 12 — QR + AI TURBINE ASSISTANT

Objective

Turn the QR code into a data-aware AI experience.

Architecture:

PUBLIC SCREEN 
     ↓ 
    QR 
     ↓ 
MOBILE WEB APP 
     ↓ 
    LLM 
     ↓ 
+-------------+--------------+ 
|             |              | 
LIVE TOOL  HISTORICAL TOOL  KNOWLEDGE

Shashikiran

Build LLM tools:

get_live_status() 
get_current_power() 
get_generation(period) 
compare_periods() 
get_historical_trend() 
get_events() 
get_turbine_info() 
get_community_info()

The LLM should query the tools rather than receiving the entire dataset as context.

Aniket

Build mobile UI.

Suggested questions:

What is the turbine doing now? 
 
How much energy has it generated today? 
 
Was today windier than yesterday? 
 
When was the turbine generating the most? 
 
How does the turbine work? 
 
Why is it important to Lawrence Weston?

Audience-aware responses

User selects:

Child 
Student 
Resident 
Researcher 
Just Curious

The answer complexity changes.

Deliverable

Working QR → mobile → AI → ACE data.

# DAY 13 — UNIVERSITY / DATA SCIENCE EXPERIENCE

Objective

Make the project useful to universities and researchers.

Shashikiran

Build:

Historical Data Explorer

- variable selection

- time range

- aggregation

- downloadable results

Forecasting experiment

Use historical data to create:

Recent wind/power 
       ↓ 
Prediction 
       ↓ 
Actual result 
       ↓ 
Compare

Open-data experience

Provide:

API 
Historical data 
Documentation 
Examples 
Repository 
Data dictionary

Aniket

Build university visualisations:

- power curve

- historical trend

- wind vs generation

- event timeline

- replay

- forecasting challenge

Optional advanced scene

"CAN YOU PREDICT THE NEXT HOUR?"

Deliverable

A complete university/research mode.

# DAY 14 — HARDENING, DEPLOYMENT & GO-LIVE

Shashikiran — Technical Go-Live

Test:

✓ Live API 
✓ Zenodo data 
✓ Historical queries 
✓ Monthly data update 
✓ API outage 
✓ Internet outage 
✓ Stale data 
✓ Browser restart 
✓ Device restart 
✓ Day rollover 
✓ Timezone 
✓ QR 
✓ LLM unavailable 
✓ Invalid questions 
✓ Long-running operation

Confirm:

- data integrity

- caching

- recovery

- security

- environment configuration

- logging

Aniket — Experience Go-Live

Test from the perspective of each audience.

School

Can a 10-year-old understand what is happening?

University

Can a student meaningfully explore the data?

Community

Can a resident understand why the turbine matters?

Library

Can a visitor discover something interesting without assistance?

Test:

- viewing distance

- font size

- animation

- touch targets

- colour contrast

- readability

- QR scanning

- scene duration

- accessibility